

**Work/Payment Schedule**

**Payment Terms** (Payment for all stages of works fall due in full, immediately upon completion of the agreed works and are subject to the conditions outlined in the above payment terms table )

|  |  |
| --- | --- |
| Deposit (with signing of contract). | 5% |
| Documentation engineering and permits/Site mark-out of pool  | 5% |
| Excavation . | 15% |
| Primary plumbing Works for In-floor etc. | 7.5% |
| Steel formwork etc. (steel inspection passed) | 15% |
| Concrete spray | 10% |
| Rendering pool . | 7.5% |
| Secondary plumbing run | 7.5% |
| Solar installation | 7.5% |
| Tiling installation | 7.5% |
| Pool equipment | 10% |
| Completion | 2.5% |